## Slide 1: Project Dashboard 31st July 2017 to 4th Aug 2017
ISO 9001:2015
ISO/IEC 27001:2013
CMMI ML 5
PCMM ML 5
PCI DSS V 3.1

## Slide 2: Project Details
Project | Start Date | End Date | Key Highlights | # of Resources | Status
SMARTFEES | 17-July | 28-July | SMARTFEES-Sprint 34 (17th July– 28h July): DEV: Team was involved in Sprint 34 User stories implementation Team attended Sprint 35 Grooming This includes onshore activities except QA activities. QA: Sprint - 34 QA Report Team involved in Test Case Execution for sprint-34 user stories Note: 1. Team Participated Weekly Dev and QA call. 2. Team attended Sprint 35 Grooming. | Hemanth Bhupal Koushik Satish Siva Mounica Siddesh Veeresh Shilpa | 
Total Stories/ Bugs | Dev Completed | In progress | Open
14 | 13 | 1 | 0
Total No. of Items | Items Completed | To Do | In Progress | Total No. of items in resolved | In QA Review | Bugs/Defects Logged | Bugs/Defects Closed
16 | 8 | 0 | 3 | 0 | 5 | 3 | 3

## Slide 3: SMARTFEES : DRE and Escaped Defects
Sprints |  | Defect Priority |  |  |  |  |  |  | Defect Metrics |  |  | 
Sprint No | Sprint Timeline | Total Defects | No. Of User Stories | Blocker | Critical | Major | Minor | Trivial | Defects Resolved | Defect Discovery Rate (In %) | Defect Removal Efficiency (In %) | Carry forwarded Defects
Sprint-33 | 2 weeks (7/03/17 - 7/14/2017) | 6 | 27 | 0 | 3 | 3 | 0 | 0 | 6 | 22.22 | 100 | 0
Sprint-34 | 2 weeks (7/017/17 - 7/28/2017) | 3 | 16 | 0 | 0 | 3 | 0 | 0 | 3 | 18.75 | 100 | 0
Chart: Defect Discovery & Defect Removal Rate Sprint-33 vs Sprint-34
| Defect Discovery Rate (In %) | Defect Removal Efficiency (In %)
Sprint-33 2 weeks (7/03/17 - 7/14/2017) | 22.22 | 100
Sprint-34 2 weeks (7/17/17 - 7/28/2017) | 18.75 | 100

## Slide 4: SMARTFEES : BRE and Escaped Bugs
Sprints |  | Offshore Bug | Onshore Bug | Bug Metrics |  |  | 
Sprint No | Sprint Timeline | Total Bugs Found By Offshore | Total Bugs Found By Onshore | Total Bugs | Bugs Resolved | Bug Removal Efficiency (In %) | Carry forwarded Bugs
Sprint-33 | 2 weeks (7/3/17 - 7/14/2017) | 1 | 0 | 1 | 1 | 100 | 8
Sprint-34 | 2 weeks (7/17/17 - 7/28/2017) | 3 | 0 | 3 | 0 | 0 | 0
Chart: Bug Removal Efficiency - Sprint 33 vs Sprint 34
| Bug Removal Efficiency (In %)
Sprint-33 2 weeks (7/03/17 - 7/14/2017) | 100
Sprint-34 2 weeks (7/17/17 - 7/28/2017) | 0

## Slide 5: Project Details
Project | Start Date | End Date | Key Highlights | # of Resources | Status
Production Support | 17-July | 28-July |  | Raja | 

## Slide 6: Project Details
Project | Start Date | End Date | Key Highlights | # of QA Resources | Status
RME | 31-July | 11-Aug | Sprint 50 Updates as of 8/04/17: Team started with Regression testing activities on Staging in the Regression Sprint i.e., Sprint-50 Completed verification of 2.8 version Issues on Staging environment. Team executed Regression automation scripts on Staging environment. | Sahil Shilpa | In Progress
No. Of Regression Bugs Found | Blocker | Major | Minor | Trivial | No. Of Bugs Resolved
1 | 1 | 0 | 0 | 0 | 1

## Slide 7: RME : DRE and Escaped Defects
Sprints |  | Defect Priority |  |  |  |  |  |  | Defect Metrics |  |  | 
Sprint No | Sprint Timeline | Total Defects | No. Of User Stories | Blocker | Critical | Major | Minor | Trivial | Defects Resolved | Defect Discovery Rate (In %) | Defect Removal Efficiency (In %) | Carry forwarded Defects
Sprint-49 | 2 weeks (7/17/17 - 7/28/2017) | 4 | 6 | 0 | 0 | 6 | 0 | 0 | 4 | 66.67 | 100.00 | 0
Sprint-48 | 2 weeks (7/3/17 - 7/14/2017) | 8 | 7 | 0 | 0 | 7 | 0 | 1 | 8 | 114.29 | 100.00 | 0
Chart: Defect Discovery & Defect Removal Rate Sprint 48 vs Sprint 49
| Defect Discovery Rate (In %) | Defect Removal Efficiency (In %)
Sprint-49 2 weeks (7/17/17 - 7/28/2017) | 66.67 | 100
Sprint-48 2 weeks (7/3/17 - 7/14/2017) | 114.29 | 100

## Slide 8: RME : BRE and Escaped Bugs
Sprints |  | Offshore Bug | Onshore Bug | Bug Metrics |  |  | 
Sprint No | Sprint Timeline | Total Bugs Found By Offshore | Total Bugs Found By Onshore | Total Bugs | Bugs Resolved | Bug Removal Efficiency (In %) | Carry forwarded Bugs
Sprint-49 | 2 weeks (717/17 - 7/28/2017) | 2 | 1 | 1 | 2 | 100.00 | 0
Sprint-48 | 2 weeks (7/3/17 - 7/14/2017) | 3 | 0 | 3 | 3 | 100.00 | 0
Chart: Bug Removal Efficiency Sprint 48 vs Sprint 49
| Bug Removal Efficiency (In %)
Sprint-49 2 weeks (7/17/17 - 7/28/2017) | 100
Sprint-48 2 weeks (7/3/17 - 7/14/2017) | 100

## Slide 9: Risks/Issue
Responsibility | Action Item | Status | Remarks
Evry Offshore | Update the Legacy Domain Knowledge documents based on the recent June release. | In Progress | 
Action Items from Last Week
Risk /Issue | Severity | Description | Status | Remarks
Risk: RME team member - Sudhanva has resigned. Last date 08/10 | Medium | Replacement has been identified Shilpa will replace Sudhanva for RME Preeti will come in for Shilpa for Smartfees | Completed | 

## Slide 10: General Updates
Shilpa will replace Sudhanva for RME
Preeti will come in for Shilpa for Smartfees
Transition for the above mentioned replacements are in progress.
Sl No | Resource Name | Date
1 | Mounica | 4-Aug 2017
PTO’s

## Slide 11
Thank You!